PRODUCT ARCHITECTURE

The Complete ADU

Homeowner’s Guide

From Concept to Keys: Everything You Need to Build Your ADU

Tiered Digital Product  ·  Gumroad Distribution

$97  /  $197  /  $297

Target Launch: Q3 2025

Michael Colenso

20+ Years Construction Project Management  ·  $12M–$200M Projects

Procore & Buildertrend Certified  ·  Pacific Northwest

# Executive Summary

The Complete ADU Homeowner’s Guide is a tiered digital product delivering everything a homeowner needs to successfully plan, finance, permit, build, and monetize an Accessory Dwelling Unit. It addresses a $19.65 billion market (projected to reach $47B by 2035) where zero comprehensive digital products currently exist on major platforms. The product ships as a three-tier Gumroad bundle targeting the 49% of U.S. homeowners actively exploring ADU construction.

## Product Identity

Product Name: The Complete ADU Homeowner’s Guide: From Concept to Keys

Tagline: The construction manager’s playbook for building your ADU — without the $250/hour consultant.

Author positioning: Written by a construction project manager with 20+ years and $200M+ in completed projects — not a contractor selling you their services, not a lender pushing their loan products, not an architect upselling their plans. Independent, comprehensive, and built from the owner’s side of the table.

## Tier Structure at a Glance

|  | FOUNDATION — $97 | BUILDER — $197 | COMPLETE — $297 |
| --- | --- | --- | --- |
| Core Guide (PDF) | ✓ | ✓ | ✓ |
| State Regulation Refs | Top 5 states | Top 15 states | All 26+ states |
| Budget Calculator | Basic | Advanced + regional | Advanced + regional |
| Contractor Toolkit | — | ✓ | ✓ |
| Financing Matrix | Overview | Full comparison | Full + loan apps |
| PM Timeline Template | — | ✓ | ✓ |
| Permit Checklists | — | Top 5 cities | Top 25 cities |
| ROI Calculator | — | — | ✓ |
| Contract Templates | — | — | ✓ |
| Video Walkthroughs | — | — | 5 modules |
| Annual Updates | 1 year | 2 years | Lifetime |

●  REVENUE MODEL

Conservative: 500 units in Year 1 at blended $167 AOV = $83,500. Moderate: 1,200 units = $200,400. Aggressive: 2,500 units = $417,500. Upsell path: annual update subscription ($47/yr) starting Year 2, 1-on-1 consultation add-on ($297/hr), and affiliate partnerships with ADU lenders and prefab manufacturers.

# Complete Content Architecture

The core guide is structured around the ADU lifecycle — the actual sequence of decisions and milestones a homeowner faces from first consideration through tenant move-in. Each chapter maps to a phase of the project, with clear deliverables, decision frameworks, and downloadable tools.

## Part I: Should You Build an ADU?

Chapter 1 — The ADU Landscape in 2025–2026

- What is an ADU and why are 49% of homeowners exploring them

- The four ADU types: detached, attached, garage conversion, internal conversion (JADU)

- Market snapshot: construction costs by type and region ($100K–$400K+ ranges)

- The legislative revolution: how 26+ states have rewritten the rules since 2020

- Who this guide is for (and who it’s not for)

Estimated length: 15–20 pages. Sets context and manages expectations before any money is spent.

Chapter 2 — Feasibility Assessment: Can Your Property Support an ADU?

- Zoning verification: how to read your jurisdiction’s ADU ordinance (with annotated examples)

- Lot coverage, setback, and height requirements — the three constraints that kill most projects

- Utility infrastructure: sewer/septic capacity, electrical panel upgrades, water meter requirements

- HOA and CC&R restrictions (and when state law overrides them)

- Environmental and historic district overlays

- The 30-minute DIY site assessment checklist

Deliverable: Downloadable Property Feasibility Scorecard (fillable PDF)

Chapter 3 — The Financial Case: ROI, Rental Income, and Property Value

- Rental income projections by market (using real Zillow/Rentometer data methodology)

- Property value impact: the 9.34% annualized growth premium in California

- Multigenerational value: quantifying avoided assisted living and childcare costs

- Tax implications: depreciation, rental income reporting, capital gains on sale

- The break-even analysis framework: when does your ADU pay for itself?

Deliverable: ROI & Rental Income Calculator (Excel/Google Sheets) — Complete tier only

## Part II: Design and Planning

Chapter 4 — ADU Design Fundamentals

- Choosing your ADU type based on lot constraints, budget, and use case

- Size optimization: why 600–800 sq ft is the sweet spot for most projects

- Universal design principles for aging-in-place flexibility

- Pre-approved vs. custom plans: cost, timeline, and quality tradeoffs

- Working with architects and designers: scope, fees, and what to expect

- Common design mistakes that blow budgets (and how to avoid them)

Deliverable: Design Decision Matrix (comparing ADU types across 12 criteria)

Chapter 5 — Your State’s ADU Rules: A Regulatory Reference

- How to read this chapter: a consistent framework applied to each state

- State-by-state coverage: enabling legislation, key provisions, local override rules

- City-level highlights for the top 25 ADU markets

- The “regulation change tracker” — how to stay current when laws evolve

Tier coverage: Foundation = CA, WA, OR, MA, CO. Builder = adds TX, FL, AZ, HI, VT, MN, MT, UT, CT, ME. Complete = all 26+ states with active legislation.

## Part III: Financing Your ADU

Chapter 6 — Financing Options Compared

- HELOCs and home equity loans: the most common path and its risks

- Construction loans: how they work, who qualifies, and the draw schedule process

- Fannie Mae HomeStyle Renovation loans

- FHA 203(k) for ADU conversions

- State and local programs: CalHFA’s $40K ADU grant, Massachusetts programs, etc.

- Cash-out refinance strategies

- Creative financing: ADU-specific lenders, shared equity models, family loans

- Side-by-side comparison matrix with rates, terms, qualification requirements, and pros/cons

Deliverable: Financing Comparison Matrix (interactive spreadsheet with scenario modeling)

## Part IV: Building Your ADU

Chapter 7 — Assembling Your Team: Contractor Selection

- The ADU contractor landscape: GCs, design-build firms, prefab companies, owner-builder

- The 15-question contractor vetting interview (with scoring rubric)

- How to read and compare bids: the line-item breakdown method

- Red flags: 12 warning signs of an underqualified or dishonest contractor

- Contract essentials: fixed-price vs. cost-plus, payment schedules, change order provisions

- Insurance verification: what your contractor must carry and why

Deliverables: Contractor Vetting Scorecard, Bid Comparison Template, Contract Review Checklist — Builder & Complete tiers

Chapter 8 — The Permit Process Demystified

- The typical ADU permit workflow: pre-application, submittal, review, corrections, approval

- Required documents: site plans, structural engineering, Title 24 energy calcs, soils reports

- Timeline expectations by jurisdiction (6 weeks to 6 months)

- How to communicate with your building department effectively

- Common permit rejection reasons and how to prevent them

- The pre-approved plans shortcut: where it’s available and how much time it saves

Deliverable: Permit Process Checklists by jurisdiction — Builder (top 5 cities), Complete (top 25)

Chapter 9 — Construction Management for Homeowners

- The construction timeline: what happens in each phase (site prep through final inspection)

- The homeowner’s PM dashboard: what to track weekly

- Managing the draw schedule: when to release payments and what to verify first

- Change orders: how to evaluate, negotiate, and document them

- Quality checkpoints: the 8 critical inspections and what to look for at each

- Communication protocols: weekly meetings, photo documentation, decision logs

- When things go wrong: dispute resolution, contractor replacement, legal options

Deliverable: Project Management Timeline Template (Gantt-style, editable) — Builder & Complete tiers

Chapter 10 — Budgeting and Cost Control

- The true cost breakdown: hard costs, soft costs, contingency, and the costs nobody tells you about

- Regional cost benchmarks with data sources for ongoing verification

- The contingency framework: how much to set aside and how to manage it

- Value engineering: where to save money without sacrificing quality

- The “cost creep” prevention system: weekly budget tracking methodology

Deliverable: ADU Budget Calculator — Foundation (basic), Builder & Complete (advanced with regional benchmarks)

## Part V: After Construction

Chapter 11 — Inspections, Certificate of Occupancy, and Closeout

- Final inspection preparation: the pre-inspection walkthrough checklist

- Common final inspection failures and remedies

- Certificate of Occupancy: what it means and what happens after

- Punch list management: getting the last 5% done

- Warranty documentation and maintenance scheduling

- As-built drawings and document archiving

Chapter 12 — Monetizing Your ADU

- Long-term rental: tenant screening, lease structures, property management basics

- Short-term rental (Airbnb/VRBO): local regulations, setup costs, income optimization

- Multigenerational use: legal and financial considerations

- ADU as condo: California’s AB 1033 and the emerging separate-sale market

- Insurance requirements for rental ADUs

- The annual ADU financial review checklist

# Deliverables Matrix by Tier

Every tier includes the core guide. The difference between tiers is the depth of supplementary tools, the breadth of geographic coverage, and the duration of update access. This structure allows the $97 tier to deliver genuine value while creating clear upgrade incentives.

## Foundation Tier — $97

Positioning: “The essential roadmap.” For homeowners in the early exploration phase who need a comprehensive understanding of the ADU process before committing to a project.

- Complete ADU Guide (PDF, ~200 pages, all 12 chapters)

- State Regulatory Reference for top 5 states (CA, WA, OR, MA, CO)

- Basic ADU Budget Calculator (Excel/Google Sheets)

- Financing Overview Matrix (summary comparison, not interactive)

- Property Feasibility Scorecard (fillable PDF)

- Design Decision Matrix

- 1 year of annual legislative updates (PDF supplement)

## Builder Tier — $197

Positioning: “The project manager’s toolkit.” For homeowners who are committed to building and need professional-grade tools to manage their project. This is the value sweet spot.

- Everything in Foundation, plus:

- State Regulatory Reference expanded to top 15 states

- Advanced Budget Calculator with regional cost benchmarks

- Full Financing Comparison Matrix (interactive, scenario modeling)

- Contractor Vetting Scorecard with scoring rubric

- Bid Comparison Template (side-by-side, weighted scoring)

- Contract Review Checklist (50+ items)

- Project Management Timeline Template (editable Gantt chart)

- Permit Process Checklists for top 5 cities (LA, SF, Seattle, Portland, Denver)

- 2 years of annual legislative updates

## Complete Tier — $297

Positioning: “The full construction management system.” For homeowners who want every possible advantage, including tools that replace paid consultations and professional guidance.

- Everything in Builder, plus:

- State Regulatory Reference for all 26+ states with ADU legislation

- ROI & Rental Income Calculator with market data integration

- Sample ADU Construction Contract (attorney-reviewed template)

- Permit Process Checklists for top 25 cities

- 5 Video Walkthrough Modules (screen-share format, ~60 min total)

- Pre-Inspection Walkthrough Checklist (50+ point quality review)

- Tenant Screening & Lease Template Kit

- Lifetime legislative updates

- Priority email support for project-specific questions (90 days)

# Production Roadmap

The production plan is sequenced to get the Foundation tier to market fastest, then layer on Builder and Complete deliverables. This approach validates demand before investing in the most time-intensive assets (video, 25-city permit checklists, contract templates).

## Phase 1: Foundation Content (Weeks 1–6)

Goal: Complete the core guide manuscript and basic tools. This is the backbone that all tiers share.

| Week | Deliverable | Format | Est. Hours |
| --- | --- | --- | --- |
| 1–2 | Chapters 1–3 (ADU landscape, feasibility, financial case) | Manuscript | 20–30 |
| 2–3 | Chapters 4–5 (design fundamentals, state regulations — top 5) | Manuscript | 20–25 |
| 3–4 | Chapter 6 (financing options) | Manuscript | 12–15 |
| 4–5 | Chapters 7–10 (contractor, permits, construction mgmt, budgeting) | Manuscript | 25–35 |
| 5–6 | Chapters 11–12 (closeout, monetization) | Manuscript | 10–15 |
| 3–6 | Basic budget calculator, feasibility scorecard, design matrix | Excel/PDF | 12–15 |
| 6 | Formatting, proofreading, PDF layout | Production | 8–10 |

Phase 1 total: ~107–145 hours. At 15–20 hours/week of focused writing, this is a 6–8 week sprint.

## Phase 2: Builder Tools (Weeks 5–10)

Goal: Build the professional-grade tools that differentiate the Builder tier. Overlaps with Phase 1 in weeks 5–6.

| Week | Deliverable | Format | Est. Hours |
| --- | --- | --- | --- |
| 5–6 | Advanced budget calculator with regional benchmarks | Excel | 10–12 |
| 6–7 | Contractor toolkit (vetting scorecard, bid template, contract checklist) | Excel/PDF | 12–15 |
| 7–8 | Full financing comparison matrix with scenario modeling | Excel | 8–10 |
| 8–9 | PM timeline template (editable Gantt) | Excel/Sheets | 8–10 |
| 9–10 | Permit checklists for top 5 cities | PDF | 10–15 |
| 9–10 | State regulatory reference expansion (5 → 15 states) | Manuscript | 15–20 |

Phase 2 total: ~63–82 hours. This is where your construction PM experience becomes the moat — these tools reflect real project management methodology, not generic templates.

## Phase 3: Complete Tier Assets (Weeks 9–14)

Goal: Premium deliverables that justify the $297 price point and create maximum differentiation.

| Week | Deliverable | Format | Est. Hours |
| --- | --- | --- | --- |
| 9–11 | State regulatory reference expansion (15 → 26+ states) | Manuscript | 20–25 |
| 10–11 | ROI & rental income calculator | Excel | 8–10 |
| 11–12 | Contract template + attorney review coordination | DOCX/PDF | 10–15 |
| 11–13 | Permit checklists expansion (5 → 25 cities) | PDF | 20–25 |
| 12–14 | 5 video walkthrough modules (scripting + recording) | MP4 | 25–35 |
| 13–14 | Tenant screening & lease kit, pre-inspection checklist | PDF/DOCX | 8–10 |

Phase 3 total: ~91–120 hours. The video modules are the biggest time investment but also the strongest conversion driver for the $297 tier.

## Phase 4: Launch Preparation (Weeks 13–16)

| Week | Task | Est. Hours |
| --- | --- | --- |
| 13 | Gumroad store setup: product pages, tier configuration, checkout flows | 6–8 |
| 13–14 | Sales page copywriting (long-form, conversion-optimized) | 10–15 |
| 14 | Beta reader review (3–5 homeowners who’ve built or are planning ADUs) | 4–6 |
| 14–15 | Revisions based on beta feedback | 8–12 |
| 15 | Email sequence setup (lead magnet → nurture → launch) | 6–8 |
| 15–16 | Launch campaign: Reddit, ADU forums, SEO content, social | 10–15 |

Phase 4 total: ~44–64 hours. Total project: ~305–411 hours across 16 weeks.

●  LAUNCH STRATEGY

Lead with the Foundation tier at $97 to validate demand and collect reviews. The Builder tier can launch 2–4 weeks later. Complete tier follows once video modules are finished. This staged approach lets early buyers upgrade (Gumroad supports pay-the-difference upgrades) and builds social proof before the premium tier launches.

# Go-to-Market Strategy

## Lead Magnet: The Free ADU Feasibility Checklist

A high-value, single-purpose freebie that solves the #1 question homeowners have: “Can I even build an ADU on my property?” This 5–7 page PDF covers zoning basics, lot requirements, and a self-assessment scoring system. It delivers immediate value, demonstrates expertise, and naturally leads into the paid guide (“Now that you know your property qualifies, here’s everything you need to actually build it”).

## Distribution Channels

Primary: Gumroad Organic + SEO Content

Gumroad’s zero ADU competition means the product will index immediately for anyone searching the platform. Pair this with 5–10 SEO-optimized blog posts targeting long-tail keywords: “ADU cost breakdown 2025,” “ADU permit process California,” “how to finance an ADU,” “ADU contractor red flags.” Each post links to the free checklist, which feeds the email funnel.

Secondary: Reddit and Community Engagement

Authentic participation in r/homeimprovement, r/realestateinvesting, r/ADU (small but targeted), and r/construction. The strategy is value-first: answer questions thoroughly, share genuine expertise, and link to the free checklist when directly relevant. Your construction PM credentials give you immediate credibility that generic digital marketers lack. This is not a spam campaign — it’s demonstrating the exact expertise that the product packages.

Tertiary: Partnerships and Affiliates

ADU-adjacent businesses — lenders, prefab manufacturers, architects, real estate agents — all benefit from educated homeowners. An affiliate program (20–30% commission) gives these partners an incentive to recommend the guide, and their endorsement carries weight with their existing audiences. Reach out to 10–20 ADU-focused professionals for launch partnerships.

## Pricing Psychology

The tiered structure uses a classic anchoring strategy: the $297 Complete tier makes the $197 Builder tier feel like a deal, while the $97 Foundation tier serves as an accessible entry point. Based on comparable digital product data, expect roughly 30% Foundation, 45% Builder, 20% Complete, and 5% direct-to-Complete upgrades — yielding a blended AOV around $167. The key psychological lever: “This guide costs less than one hour with an ADU consultant and covers 100x more ground.”

## Content Moat and Update Strategy

ADU legislation changes annually in California and regularly in other states. Committing to quarterly regulatory monitoring and annual guide updates creates a defensible advantage that no static book can match. The update cadence also justifies the tier-differentiated update access (1 year, 2 years, lifetime) and creates a natural re-engagement touchpoint with past buyers.

# Success Metrics and Milestones

## Launch Month (Month 1)

- Target: 50–100 units sold across all tiers

- Minimum 3 five-star reviews on Gumroad

- Email list: 500+ subscribers from free checklist

- Validate that Builder tier outsells Foundation (confirms value perception)

## Quarter 1 (Months 1–3)

- Target: 200–400 cumulative units

- Revenue target: $33,000–$67,000

- Refund rate below 5% (Gumroad average for digital products: 3–5%)

- Identify top 3 improvement areas from customer feedback

- First quarterly legislation update published

## Year 1

- Target: 500–1,200 cumulative units

- Revenue target: $83,500–$200,400

- Launch annual update subscription ($47/year) for Foundation and Builder buyers

- Evaluate 1-on-1 consultation add-on demand

- Assess expansion into adjacent products (renovation guide, contractor hiring toolkit)

●  NEXT STEPS

This architecture document is the blueprint. The recommended immediate next step is to write Chapter 1 as a proof-of-concept — it sets the tone, establishes authority, and can double as the basis for SEO content and the lead magnet. From there, build the Foundation tier deliverables in sequence, get to market, and iterate.